## Slide 1
TATA AIA LIFE INSURANCE • THANE / MUMBAI
Day 0 to Day 90 Executive Leadership Roadmap
AVP Action Plan: Pre-Boarding Readiness, Delta Lake CDC Optimization, AI Ops Automation, IRDAI Compliance & Team Modernization
Phases: Day 0 (Pre-Prep) | Days 1-30 (Audit & Quick Wins) | Days 31-60 (Standardize & Pilot) | Days 61-90 (Scale & Confirmation)

## Slide 2
TATA AIA LIFE INSURANCE • AVP CLOUD AI OPS EXECUTIVE DAY 0 TO 90 PLAN
Day 0: Pre-Boarding & Executive Readiness Protocol
🧠 Strategic Alignment & Stakeholder Mapping
• Map key executive stakeholders: CIO, CTO, Enterprise Architect, Head of DC, InfoSec.
• Establish personal leadership mental model: Strategic Vision + Technical Hands-On Depth.
• Review IRDAI Cloud Security Guidelines & Insurance Data Residency Frameworks.
• Prepare 100-Day Leadership Assessment Framework & Weekly Progress Scorecard.
• Pre-map Alliance partner ecosystem and cloud vendor governance touchpoints.
📋 Day 1 Entry Execution Checklist
➔ Confirm Day 1 access requests: Azure Portals, Subscription RBAC, DevOps, Log Analytics.
➔ Set up 1-on-1 meet & greets with direct reports & key extended team leads.
➔ Draft initial 30-Day Listening & Discovery Agenda for team introduction.
➔ Request current IT & Architecture diagrams for Azure Stack HCI & Delta Lake CDC.
➔ Milestone: Day 1 Complete Operational Readiness.

## Slide 3
TATA AIA LIFE INSURANCE • AVP CLOUD AI OPS EXECUTIVE DAY 0 TO 90 PLAN
Days 1 – 30 | Phase 1: Audit, Stakeholders & Quick Wins
🔍 Comprehensive Infrastructure & Data Audit
• Audit Azure Landing Zones, Azure Stack HCI, Hyper-V virtual networks & AD tenant structure.
• Inspect Delta Lake CDC ingestion pipelines, PySpark query speed & ADLS Gen2 storage tiers.
• Review Azure Sentinel SIEM, Log Analytics workspaces & MECM/SCCM patch policies.
• Evaluate Azure DevOps YAML pipelines, IaC (Bicep/Terraform) scripts & CMDB asset health.
• Understand business workflows: Policy Administration, Tele-underwriting & Claims.
⚡ Stakeholder Engagement & Quick Wins
➔ Conduct 1-on-1 interviews with Head of DC, InfoSec, EA, and BU leaders.
➔ Quick Win 1 (Performance): Optimize slow CDC pipeline ingestion into Delta Lake.
➔ Quick Win 2 (Cost ROI): Clean up orphaned Azure resources for instant monthly savings.
➔ Establish weekly cross-functional sync between Cloud Architecture & Data Center teams.
➔ Deliverable: Day 30 State-of-Cloud Maturity Assessment Report.

## Slide 4
TATA AIA LIFE INSURANCE • AVP CLOUD AI OPS EXECUTIVE DAY 0 TO 90 PLAN
Days 31 – 60 | Phase 2: Standardize, Pilot AI Ops & Mentorship
⚙️ Service Catalog & AI Ops Automation Pilot
• Publish Enterprise Reusable Service Catalog with approved Bicep/Terraform IaC modules.
• Deploy AI Ops Anomaly Detection pilot in Azure Monitor to auto-triage telemetry spikes.
• Optimize Delta Lake Medallion Architecture (Bronze -> Silver -> Gold) with Liquid Clustering.
• Implement automated quality security gates in Azure DevOps YAML (Checkov/SonarQube).
• Establish capacity management baseline for peak policy renewal traffic.
🎓 Team Mentorship & IRDAI Governance
➔ Launch 'Java/SOA to Cloud-Native Microservices' mentorship cohort for developers.
➔ Draft formal IRDAI Cloud Security & Data Sovereignty Audit Checklist.
➔ Implement Zero-Trust network rules using Azure Private Link & Key Vault.
➔ Establish T-Shirt effort estimation model for new business solution requests.
➔ Deliverable: Day 60 Operational Service Catalog & AI Ops Pilot Launch.

## Slide 5
TATA AIA LIFE INSURANCE • AVP CLOUD AI OPS EXECUTIVE DAY 0 TO 90 PLAN
Days 61 – 90 | Phase 3: Scale, Govern & Executive Confirmation
🚀 Enterprise Scale & DR Simulation
• Scale AI Ops auto-healing webhooks across production insurance applications.
• Enforce Architecture Review Board (ARB) design verification gates for all releases.
• Conduct full Disaster Recovery (DR) & Business Continuity drill (RTO < 15m, RPO < 5m).
• Finalize capacity planning and auto-scaling rules for business growth.
• Verify all IT design and cloud architecture risks are logged and mitigated.
🏆 Confirmation Review & Executive Sign-off
➔ Compile Executive Probation Achievement Report demonstrating tangible ROI & speed.
➔ Highlight developer capability uplift from Java/SOA to Cloud Microservices.
➔ Present formal 90-Day Transformation Review to CIO, CTO & IT Leadership.
➔ Obtain unanimous Architecture Review Board & HR confirmation endorsement.
➔ Deliverable: Formal Confirmation as AVP - Cloud AI Ops, Tata AIA.

## Slide 6
TATA AIA LIFE INSURANCE • AVP CLOUD AI OPS EXECUTIVE DAY 0 TO 90 PLAN
AVP Executive Probation KPI & Confirmation Matrix
Timeline Phase | Strategic Pillar | Measurable Key Result (KPI) | Confirmation Value
Day 0 | Pre-Boarding Prep | Stakeholder map, IRDAI checklist & Day 1 access readiness | Day 1 Zero Delay
Days 1 - 30 | Audit & Quick Wins | 2 Quick wins delivered; 100% audit of Delta Lake & CDC pipelines | Immediate Credibility
Days 31 - 60 | Service Catalog & AI Ops | 10+ Reusable IaC modules; AI Ops anomaly auto-alerts live | Architectural Velocity
Days 31 - 60 | Team Mentorship | Java/SOA developers trained on Cloud-Native Bicep & Microservices | Engineering Capability
Days 61 - 90 | IRDAI Security & ARB | Zero-Trust network, DR drill passed (RTO < 15m), ARB process live | Enterprise Governance

## Slide 7
TATA AIA LIFE INSURANCE • AVP CLOUD AI OPS
Day 0 to Day 90 Execution Blueprint for Confirmed Leadership
By initiating this AVP roadmap from Day 0, you establish immediate executive authority, optimize Azure Delta Lake CDC pipelines, automate AI Ops telemetry, empower developer teams, and ensure complete IRDAI compliance — securing effortless probation confirmation at Tata AIA.